# Business Requirements Document (BRD)

## ECSSR Event Management System (EEMS)

## 1. Purpose

The purpose of this Business Requirements Document (BRD) is to define the business needs, objectives, scope, and high-level requirements for ECSSR’s Event Management System (EEMS) which will also include Partnerships & Agreements and Contacts modules.

## 2. Business Objectives

- Standardize how ECSSR events are planned and executed
- Improve visibility into event readiness and execution status

- Keep track of event status and changes during the event

- Follow up & measure event outcome post event completion
- Ensure accountability through role-based ownership
- Enforce governance, approvals, and auditability
- Reduce operational risk and manual coordination

- Centralize and visualize contacts information

- Manage partnerships and agreements with external entities

## 3. Stakeholders

- Executives
- Business Event Owners
- Event Management Office (EMO)
- Developers, IT Architecture & Security Teams
- Operations & Support Teams

## 4. Current Challenges (As-Is State)

- Event planning data scattered across emails and spreadsheets
- Lack of real-time visibility into task ownership and status
- Missed deadlines due to poor coordination
- Lack of partnerships and agreements portal

- No centralized audit trail or reporting

## 5. Future State (To-Be)

- Centralized platform for all corporate events
- Workflow-driven task execution
- Clear ownership and accountability
- Automated notifications
- Full auditability and reporting

## 6. In-Scope

- Event creation and lifecycle management
- Task management with workflow states
- Role-based access control
- During event critical tasks audit

- Post event feedback and follow ups

- Real time interactions

- Contacts management

- Partnerships & agreements management

- Email notifications
- File and document management
- Audit logging and reporting

## 7. Out-of-Scope

- Public event registration

## 8. User Groups

- System Administrator
- Event Lead
- Employee / Task Assignee
- Viewer / Auditor

## 9. Business Requirements

BR-01: The system shall allow authorized users to create and manage events.
BR-02: Each event shall have a defined lifecycle and status.
BR-03: Events shall consist of multiple tasks executed via workflows.
BR-04: Task assignment and approvals shall be role-based.
BR-05: The system shall notify users at every significant lifecycle step.

BR-06: The system shall allow critical tasks creation during an ongoing event.

BR-07: The system shall allow real time interactions by DG during an event and that an event owner/lead shall receive immediate notifications.

BR-08: The system shall allow follow ups via emails with attendees, speakers and invitees.

BR-09: The system shall allow feedback collection via surveys.

BR-10: The system shall allow certificates to be sent to attendees, speakers and invitees post event completion via emails.
BR-11: The system shall generate full analytics of an event (number of attendees, invitees, speakers, tasks status and all other critical attributes) as soon as the event moved to COMPLETE state.

BR-12: All actions shall be auditable.

## 10. Non-Functional Business Requirements

- High availability during business hours
- Secure access using corporate authentication
- Compliance with audit and governance policies
- Scalable to support multiple concurrent events

## 11. Assumptions

- Users authenticate via Windows Integrated Authentication / SSO
- Emails are delivered via corporate SMTP
- The system is used internally only (Phase 1)

## 12. Constraints

- On-premise hosting
- Use of existing enterprise infrastructure
- Compliance with internal security standards

## 13. Organization Hierarchy

- Director General (DG)
- Under DG: Consultants, Divisions, Cabinet and Vice DG
- Under Division: Department

- Under Department: Section

- Under Section: Unit

## 14. Success Criteria

- All corporate events managed through the platform
- Reduction in missed tasks and deadlines
- Positive feedback from business users
- Audit readiness achieved