# ECSSR Event Management System – Full Solution Document

## 1. Executive Summary

This document presents the complete solution design for ECSSR’s Event Management System (EEMS). The system enables structured planning, execution, and governance of corporate events through controlled workflows, role-based access, auditability, and reliable notifications.

## 2. Modules

- Events

- Partnerships & agreements

- Contacts

## 3. Business Objectives

- Centralized event management

- Centralized partnerships & agreements management

- Contacts management
- Role-based accountability
- Workflow-driven execution
- Auditability and compliance
- Reliable notifications

## 4. Scope

In Scope:
- Events, agenda, speakers, files … etc

- Partners management

- Contacts management
- Task workflows
- Notifications (email)

## 5. Architecture Overview

Frontend: React
Backend: ASP.NET Core API (IIS)
Auth: Windows Integrated Authentication/LDAP
Database: SQL Server
Files: Internal Object Store
Background Worker: Windows Service
Email: SMTP Relay

## 6. Security

Authentication via Windows Integrated Auth.
Authorization via RBAC and Event Membership.
All changes are audited.

## 7. Roles

- System Admin
- Event Lead
- Employee
- Viewer

## 8. Event Lifecycle

Draft → Planned/Approved → Active → Completed → Archived

## 9. Task Workflow

Draft → Assigned → In Progress → Waiting Approval → Completed
Transitions are role-controlled and audited.

## 10. Data Model

Events, Tasks, Workflow Templates, History, Attachments, Audit Logs

## 11. Notifications

Outbox pattern ensures reliable email delivery for all lifecycle actions.

## 12. File Management

Files stored in internal object store, metadata in SQL Server.

## 13. React UI

Modular React UI with dashboards, events boards, partnerships boards, agreements boards, task boards, and admin tools.

## 14. API Design

RESTful APIs for events, tasks, workflows, partnerships & agreements and administration.

## 15. Operations

Monitoring, retries, backups, and operational dashboards.

## 16. Implementation Roadmap

Phase 1: Core platform
Phase 2: Operational features
Phase 3: Optimization and integrations

## 17. Conclusion

This solution provides an enterprise-grade, scalable, and secure Event Management System.